Fubon Bank Hong Kong

CMG CRMS - Weekly Sync-up

| Date & Time | 04 Sep 2026 16:00 - 16:50 |
| --- | --- |
| Attendee (Fubon CMG) | Eddy Yuen, Warren Ng, Bryan Cheung, Beatrice Cheng |
| Attendee (Fubon IT) | Elvis You, Cindy Chan, Windy Yeung, Trevor Wong, Alan Chang, Zoe Wong |
| Attendee (Deloitte) | Steven Leong, James Wong, Paco Tsang, Jeffrey Tang |

### Project Status & Schedule Alignment

- [Steven]: Confirmed overall project status remains Green across Scope, Schedule, and Budget.

- [Steven]: Announced the updated Phase 2A tentative schedule:

  - Technical Go-Live / Deployment: Targeted for 02/11 –>06/11.

  - Pilot Phase (Champion Users): Scheduled 10/11 – 20/11.

  - Business Go-Live & Deployment: Targeted for 25/11.

  - Sprint 3 Show & Tell: Scheduled for 21/09.

### Tier Rate & Merchant Tab Hierarchy

- [Paco]: Confirmed alignment with IBG on CASA tier rate display logic (showing individual account tier rates under each CIF, plus an average tier rate for same-currency accounts).

- [James / Warren]: Finalized the 4-level structure for the Merchant Tab in CRM:

  - Chain ID Level: Group level.

  - Merchant Level: Aligned with Business Registration Number (Register ID) and CIF ID level.

  - Outlet Level: Grouped by registered outlet address; includes Account Open Date and Last Txn Date (excludes POS/mobile terminals).

  - Service Type Level: Includes unique Merchant ID (MID), Payment Channel, and Instalment attributes.

### Data Fields & Merchant Attribute Refinements

- [Warren / Bryan]: Agreed on field mapping and formatting adjustments:

  - Internal Risk Indicator: Display C (Prepay), P (Partial Prepay), or Blank (Non-prepay).

  - Payment Channel: Replace Program Code with Payment Channel (1 = MOTO, 2 = ECOMM, Blank = Offline).

  - MDR Display: Format Merchant Discount Rate raw codes (e.g., 000200) into percentages (e.g., 2%).

  - Bank Account Display: Fallback to Bank Code 128 if full bank account numbers cannot be rendered; Deloitte to verify full account display feasibility.

  - Instalment Parsing: Capture instalment details (Agent Code 08, tenure code 06 = 6 months, amount 2000 = HKD 2000 in Column L) linked via Agency Code 11. Bryan to provide logic to Fubon IT.

### MAD Grouping & Financial Metrics Logic

- [Warren]: Defined MAD aggregation rules:

  - Aggregate financial metrics by Chain ID for merchant CIFs.

  - Use SMED method (Shared Limit Group in credit system) for non-merchant CIFs.

  - Exclude non-standard merchant accounts without CIF IDs (e.g., cash advance/overdraft accounts) from CRM.

### Call Report Export & Batch Upload

- [James]: Confirmed Call Report PDF/Word export will be delivered in Phase 2A, displaying Customer Name as CIF ID. Image upload functionality remains in the Product Backlog for future phases.

- [Warren / Bryan]: Confirmed annual merchant site visit targets will be managed via batch upload by Bryan.

### Action Items

- Bryan – Provide Instalment parsing logic (Agent/Agency codes, installment period, amount) to Fubon IT (Cindy).

- Deloitte (Paco / James) – Update Merchant Tab:

  - 4-Level Hierarchy: Implement Chain ID -> Merchant Level (BR / CIF ID -> Outlet Level (grouped by address) -> Service Type Level (MID)

  - Internal Risk Indicator: Add indicator showing C (Prepay), P (Partial Prepay), or Blank (Non-prepay).

  - Payment Channel: Replace Program ID with Payment Channel (1 = MOTO, 2 = ECOMM, Blank = Offline).

  - MDR Formatting: Convert raw MDR values to percentages (e.g., 000200 -> 2%).

  - Outlet Level Dates: Add Account Open Date and Last Transaction Date (remove POS/mobile terminals & BR at outlet level).

  - Instalment Attributes: Add Instalment indicator.

  - Bank Account Display: Configure full bank account display with fallback to Bank Code 128.

- Deloitte – Verify system capability to display full bank account numbers versus defaulting to Bank Code 128.

- Windy – Schedule/confirm Phase 2A Sprint 3 Show & Tell for 21/09.