Fubon Bank Hong Kong

CMG CRMS - Weekly Sync-up

| Date & Time | 21 Aug2026 16:00 - 16:15 |
| --- | --- |
| Attendee (Fubon CMG) | Derrick Ng, Bryan Cheung, Beatrice Cheng |
| Attendee (Fubon IT) | Elvis You, Cindy Chan, Chloe Lee, Windy Yeung |
| Attendee (Deloitte) | Steven Leong, James Wong, Paco Tsang, Andrew Shiu, Jeffrey Tang |

## Project Status & Overall Updates

- [Steven]: Confirmed overall project health remains Green across Scope, Schedule, and Budget.

  - [Steven]: Noted 2 backlog items are open for discussion (target 24/08).

## Search Functionality & System Alignment

- [Bryan / Derrick]: Confirmed agreement to use CIF ID for customer searching in Phase 2A.

- [Bryan]: Recommended incorporating Holding Name and Registered Name as additional searchable criteria in phrase 2B.

## Data Formatting & Display Standards

- [Steven]: Proposed standardizing financial figures and metrics to 2 decimal places.

  - [Bryan / Derrick]: Approved the 2 decimal place display standards.

## Action Items

- CMG Team — Provide the CIF IDs to ITG for preparing UAT sample data (including defining masking of company name, financial metrics and Cut-off Date) by 25/08.

- ITG — Forward consolidated UAT sample data to Deloitte for UAT preparation by 25/08.

- Jeff / Kay — Define alert display timeframe requirements by 02/09.

- Jeff / Kay — Finalize user roles and hierarchy structure for CMG by 02/09.